## Slide 1: Gestão de Projecto de Software
Licenciatura em Engenharia Informática
2024/2025
Sprint ceremonies

## Slide 2: Team roles and responsibilities
dev
QA
Main
Product Owner
Product Backlog
US 5
US 6
US 7
...
Sprint
Backlog
US 1
US 2
US 3
...
Prepare
Prioritize
Select
Develop
Software developer
Push once ready to test
QA Engineer
Push to validate AC (After 2 approves from the team)
Push once validated
TEMPLATE!
Scrum Master

## Slide 3: Gestão de Projecto de Software
Licenciatura em Engenharia Informática
2024/2025
Sprint #1
Review

## Slide 4: Sprint #1 Review
Notes: Snapshot of the sprint board

## Slide 5: DEMO

## Slide 6: Sprint #1 Review
PLANNED
  N. User Stories: 5
  Sprint capacity: 40h
    Product Owner: 2h
    Scrum Master: 1h
    Software Developers: 37h
DONE
  N. User Stories: 7 🟢
  Sprint capacity: 44h 🟡
    Product Owner: 3h 🟡
    Scrum Master: 1h 🟢
    Software Developers: 40h 🟡

## Slide 7: Gestão de Projecto de Software
Licenciatura em Engenharia Informática
2024/2025
Sprint #1
Retrospective

## Slide 8: Sprint #1 Retrospective
KEEP DOING 👍
TO IMPROVE 📈
Item | Action item | Action owner
The use of the SceneBuilder program helped save a lot of time |  | Team
Bi-weekly team meetings helped keeping everyone up to date |  | Team
Item | Action item | Action owner
Overestimation | Don’t be as conservative about time management | Team

## Slide 9: Gestão de Projecto de Software
Licenciatura em Engenharia Informática
2024/2025
Sprint #2 Planning

## Slide 10: Sprint #2 Planning
PLANNED
  N. User Stories: 5
  Sprint capacity: 40h
    Product Owner: 3h
    Scrum Master: 1h
    QA Engineer: 2h
    Software Developers: 34h
SPRINT GOAL
Integrate the sign-up and login functionalities with the database
Implement the plant library with database management
Enable survey submission for recommendations
Integrate LLM for task generation in maintenance timelines

## Slide 11: Sprint #2 Planning