## Slide 1: Gestão de Projecto de Software
Licenciatura em Engenharia Informática
2024/2025
Sprint ceremonies

## Slide 2: Team roles and responsibilities
dev
QA
Main
Product Owner
Product Backlog
US 5
US 6
US 7
...
Sprint
Backlog
US 1
US 2
US 3
...
Prepare
Prioritize
Select
Develop
Software developer
Push once ready to test
QA Engineer
Push to validate AC (After 2 approves from the team)
Push once validated
TEMPLATE!
Scrum Master

## Slide 3: Gestão de Projecto de Software
Licenciatura em Engenharia Informática
2024/2025
Sprint #2
Review

## Slide 4: Sprint #2 Review
Notes: Snapshot of the sprint board

## Slide 5: DEMO

## Slide 6: Sprint #2 Review
PLANNED
  N. User Stories: 5
  Sprint capacity: 40h
    Product Owner: 3h
    Scrum Master: 1h
    QA Engineer: 2h
    Software Developers: 34h
DONE
  N. User Stories: 3 🟡
  Sprint capacity: 41h 🟡
    Product Owner: 3h 🟢
    Scrum Master: 1h 🟢
    QA Engineer: 3h 🟡
    Software Developers: 34h 🟢

## Slide 7: Gestão de Projecto de Software
Licenciatura em Engenharia Informática
2024/2025
Sprint #2
Retrospective

## Slide 8: Sprint #2 Retrospective
KEEP DOING 👍
TO IMPROVE 📈
Item | Action item | Action owner
The use of Spikes helped the team overcoming obstacles |  | Team
Two team meetings a week helped keeping everyone up to date |  | Team
The existence of a QA Engineer helped to increase product quality |  | 
Item | Action item | Action owner
Underestimation | The creation of an additional Spike aims to examine the Prompt for the implementation of the LLM. | Team

## Slide 9: Gestão de Projecto de Software
Licenciatura em Engenharia Informática
2024/2025
Sprint #3 Planning

## Slide 10: Sprint #3 Planning
PLANNED
  N. User Stories: 9
  Sprint capacity: 40h
    Product Owner: 3h
    Scrum Master: 1h
    QA Engineer: 2h
    Software Developers: 34h
SPRINT GOAL
Implement Tasks generation.
Implement Plant’s details generation.

## Slide 11: Sprint #3 Planning