## Slide 1: Gestão de Projecto de Software
Licenciatura em Engenharia Informática
2024/2025
Sprint ceremonies

## Slide 2: Team roles and responsibilities
dev
QA
Main
Product Owner
Product Backlog
US 5
US 6
US 7
...
Sprint
Backlog
US 1
US 2
US 3
...
Prepare
Prioritize
Select
Develop
Software developer
Push once ready to test
QA Engineer
Push to validate AC (After 2 approves from the team)
Push once validated
TEMPLATE!
Scrum Master

## Slide 3: Gestão de Projecto de Software
Licenciatura em Engenharia Informática
2024/2025
Sprint #4
Review

## Slide 4: Sprint #4 Review
Notes: Snapshot of the sprint board

## Slide 5: DEMO

## Slide 6: Sprint #4 Review
PLANNED
  N. User Stories: 9
  Sprint capacity: 40h
    Product Owner: 3h
    Scrum Master: 1h
    QA Engineer: 2h
    Software Developers: 34h
DONE
  N. User Stories: 9 🟢
  Sprint capacity: 44h 🟡
    Product Owner: 3h 🟢
    Scrum Master: 1h 🟢
    QA Engineer: 5h
    Software Developers: 35h 🟡

## Slide 7: Gestão de Projecto de Software
Licenciatura em Engenharia Informática
2024/2025
Sprint #4
Retrospective

## Slide 8: Sprint #4 Retrospective
KEEP DOING 👍
TO IMPROVE 📈
Item | Action item | Action owner
Two team meetings a week helped keeping everyone up to date |  | Team
Package organization |  | Team
Item | Action item | Action owner
Poor time management | Split Unit Tests between all the Developers. | Team

## Slide 9: Gestão de Projecto de Software
Licenciatura em Engenharia Informática
2024/2025
Sprint #5 Planning

## Slide 10: Sprint #5 Planning
PLANNED
  N. User Stories: 9
  Sprint capacity: 40h
    Product Owner: 3h
    Scrum Master: 1h
    QA Engineer: 2h
    Software Developers: 34h
SPRINT GOAL
Display Notifications.
Generate Product Recommendations.
Improve GUI usability.

## Slide 11: Sprint #5 Planning